# CampusKart Test Summary Report

Execution summary and risk assessment

| Execution date | 17 September 2026 |
| --- | --- |
| Executed | 67 |
| Passed | 55 |
| Failed | 12 |
| Blocked | 0 |
| Negative / edge | 38 |

# 1. Summary

A mobile-focused functional and exploratory test cycle was completed across CampusKart’s buyer and seller experiences. The application remained broadly navigable and stable during normal use, but defects in authentication feedback, post-logout routing, seller identity display, search behaviour, wishlist discoverability, and state persistence created avoidable user risk.

# 2. What Worked Well

Buyer and seller pages opened without freezes during exercised journeys.

Primary navigation highlighting and browser Back behaviour were generally correct outside the logout defect.

Page state generally remained intact after refresh.

Seller navigation, buyer storefront switching, and return to seller interface worked with seller session retained.

Buyer and seller interfaces functioned in landscape orientation.

FAQ accordion interactions, Terms/Privacy switching, input length limits, and required-input highlighting worked in exercised scenarios.

# 3. Defect Distribution

| Severity | Count | Disposition |
| --- | --- | --- |
| Medium | 7 | Fix before release / prioritize higher-risk defects |
| Low | 5 | Schedule and verify |

# 4. Highest-Risk Area

Authentication and session routing presented the highest release risk in this cycle. BUG-007 provided no useful feedback after invalid credentials, while BUG-008 sent a signed-out user to a persistent 404 when browser history was used. These failures occur at trust-sensitive boundaries and make it harder for users to understand whether an action succeeded or recover safely.

# 5. Release Recommendation from the Test Cycle

The original test-cycle recommendation was not to release the build unchanged. The documented fix order prioritized authentication feedback and post-logout routing (BUG-007 and BUG-008), followed by seller identity in the cart (BUG-004), then search navigation/reset behaviour and the remaining issues. A focused regression was recommended after fixes.

# 6. Recommended Next Cycle

Expand coverage to Android and desktop browsers, multiple screen sizes, interrupted-network and session-expiry scenarios, and end-to-end product publishing, moderation, checkout, payment, order fulfilment, wallet withdrawal, and seller-rating flows using controlled test accounts. These areas were deferred because the current cycle lacked safe funded transactions, completed orders, identity verification, and administrative approval access.

# 7. Evidence and Traceability

The Evidence folder contains a curated subset of contemporaneous screenshots. The original evidence filenames and defect links remain documented in the comprehensive QA report and workbook. Where a defect could not be represented clearly by a still image, the executed observation remains documented explicitly.